MEETING REPORT

| Team Name: | 4ThePlot; Date of Meeting:; 03.04.2026. |
| --- | --- |

| Start Time: | 11:00 AM | End Time: | 12:00 PM | Meeting Location: | Epoka University |
| --- | --- | --- | --- | --- | --- |

| Moderator: | Ronald Lamani | Recorder: | Klaus Saliaj |
| --- | --- | --- | --- |

| Other Members Present: | Briana Llapaj, Gëzime Mirku, Angjelina Zenunaj |
| --- | --- |
|  | Revi Beja, Ilion Elezi |

| Members Absent: | None |
| --- | --- |

Topics Discussed:

Discussed overall system architecture and agreed on a three-tier structure (frontend, backend, database).

Reviewed initial functional requirements and identified core entities: users, events, registrations, comments.

Debated whether to use a relational or document-based database; relational was chosen for referential integrity.

Outlined the ERD at a high level — entities, their primary keys, and main relationships.

Assigned documentation sections to each member to ensure parallel progress.

Decisions Made:

Relational database will be used as the persistence layer.

ERD and class schema will be owned by Ronald Lamani and reviewed by the full team before finalization.

Each member will draft their assigned documentation section independently before the next meeting.

User scenarios will be designed collaboratively by Angjelina Zenunaj, Revi Beja, and Ilion Elezi.

Tasks Assigned:

Ronald Lamani: Draft relational schema and ERD diagrams.

Klaus Saliaj: Write Part 1 of the Executive Summary.

Briana Llapaj: Write Part 2 — Product/Service Description.

Gëzime Mirku: Document assumptions, constraints, and dependencies.

Angjelina Zenunaj, Revi Beja, Ilion Elezi: Design user scenarios based on functional requirements.

Time, Place, and Agenda for Next Meeting:

11:15 AM, 10.04.2026

Epoka University

Review schema and ERD, begin non-functional requirements, build project skeleton.

MEETING REPORT

| Team Name: | 4ThePlot; Date of Meeting:; 10.04.2026. |
| --- | --- |

| Start Time: | 11:15 AM | End Time: | 12:15 PM | Meeting Location: | Epoka University |
| --- | --- | --- | --- | --- | --- |

| Moderator: | Briana Llapaj | Recorder: | Gëzime Mirku |
| --- | --- | --- | --- |

| Other Members Present: | Ronald Lamani, Klaus Saliaj, Angjelina Zenunaj |
| --- | --- |
|  | Revi Beja, Ilion Elezi |

| Members Absent: | None |
| --- | --- |

Topics Discussed:

Reviewed the completed ERD and relational schema — minor adjustments made to foreign key naming conventions.

Discussed non-functional requirements and divided them into categories: usability, performance, security, and compliance.

Reviewed the project skeleton created by Ronald Lamani; agreed on folder structure and model naming.

Walkthrough of the initial activity diagram — identified gaps in the user flow for registration and event management.

Discussed overlap between the security and protection sections; agreed on boundaries for each.

Decisions Made:

NFR categories are formally split: Angjelina Zenunaj owns availability/latency/monitoring; Gëzime Mirku owns security/compliance.

Activity diagram will go through at least one more revision pass before being marked final.

Project skeleton is approved as the shared base — all members will branch from it.

Naming conventions documented by Ronald Lamani are adopted as the project standard.

Tasks Assigned:

Ronald Lamani: Set up project skeleton, models, and database foundation.

Angjelina Zenunaj: Document availability, latency, monitoring, maintenance, and operations NFRs.

Gëzime Mirku: Document standards compliance, portability, security, and protection.

Klaus Saliaj: Document authorization, authentication, and domain requirements.

Briana Llapaj: Document satisfaction and capacity requirements.

Revi Beja: Document learnability, accessibility, efficiency, memorability, and error handling.

Ilion Elezi: Create the initial activity diagram for the full system.

Time, Place, and Agenda for Next Meeting:

9:30 AM, 20.04.2026

Epoka University

Refine activity diagrams, document UI product requirements, distribute visual asset workload.

MEETING REPORT

| Team Name: | 4ThePlot; Date of Meeting:; 20.04.2026. |
| --- | --- |

| Start Time: | 9:30 AM | End Time: | 10:30 PM | Meeting Location: | Epoka University |
| --- | --- | --- | --- | --- | --- |

| Moderator: | Angjelina Zenunaj | Recorder: | Revi Beja |
| --- | --- | --- | --- |

| Other Members Present: | Ronald Lamani, Klaus Saliaj, Briana Llapaj |
| --- | --- |
|  | Gëzime Mirku, Ilion Elezi |

| Members Absent: | None |
| --- | --- |

Topics Discussed:

Reviewed the full set of activity diagrams (IDs 1–25) — identified inconsistencies in labeling style and swimlane layout.

Discussed UI product requirements; agreed on which screens are in scope for the first phase.

Reviewed the deployment diagram draft — debated whether to show infrastructure detail or keep it abstract.

Standardization session: Briana Llapaj and Angjelina Zenunaj walked through a reference activity diagram and set the style rules.

Discussed state diagram scope — agreed to begin drafting after activity diagrams are finalized.

Decisions Made:

Activity diagrams will follow a single standardized style; Briana Llapaj and Angjelina Zenunaj are responsible for consistency review.

Deployment diagram will follow UML component notation — Gëzime Mirku will finalize alignment with standards.

UI product requirements document will be maintained by Ronald Lamani and updated incrementally.

State diagrams will begin in week 4 once sequence diagram assignments are confirmed.

Tasks Assigned:

Ronald Lamani: Document product requirements for the user interface section.

Ilion Elezi: Remodel activity diagrams IDs 1–5.

Klaus Saliaj: Remodel activity diagrams IDs 6–10.

Briana Llapaj: Remodel activity diagrams IDs 11–15.

Gëzime Mirku: Create activity diagrams IDs 16–20 and design the deployment diagram.

Revi Beja: Complete activity diagrams IDs 20–25.

Time, Place, and Agenda for Next Meeting:

14:30 AM, 24.04.2026

Epoka University

Finalize sequence diagrams, begin state diagrams, compile system documentation package.

MEETING REPORT

| Team Name: | 4ThePlot; Date of Meeting:; 24.04.2026. |
| --- | --- |

| Start Time: | 14:30 AM | End Time: | 15:30 PM | Meeting Location: | Epoka University |
| --- | --- | --- | --- | --- | --- |

| Moderator: | Klaus Saliaj | Recorder: | Ilion Elezi |
| --- | --- | --- | --- |

| Other Members Present: | Ronald Lamani, Briana Llapaj, Gëzime Mirku |
| --- | --- |
|  | Angjelina Zenunaj, Revi Beja |

| Members Absent: | None |
| --- | --- |

Topics Discussed:

Reviewed completed activity diagrams — all IDs 1–25 approved after final style pass.

Sequence diagram assignments distributed across five members; each member takes five diagrams.

Discussed the interaction between frontend UI and backend services as shown in sequence diagrams.

Reviewed the deployment diagram; approved with minor label corrections.

Discussed test case planning — agreed to begin outlining test scenarios in the next session.

Decisions Made:

Sequence diagram IDs are split: IDs 1–5 to Ilion Elezi, 6–10 to Klaus Saliaj, 11–15 to Briana Llapaj, 16–20 to Gëzime Mirku, 20–25 to Revi Beja.

Deployment diagram is finalized and approved — no further changes unless backend architecture changes.

Test case design will begin in week 5 in parallel with documentation compilation.

Briana Llapaj and Angjelina Zenunaj will continue as the consistency reviewers for all new diagrams.

Tasks Assigned:

Ronald Lamani: Continue UI product requirements documentation.

Ilion Elezi: Create sequence diagrams IDs 1–5.

Klaus Saliaj: Create sequence diagrams IDs 6–10.

Briana Llapaj: Create sequence diagrams IDs 11–15.

Gëzime Mirku: Create sequence diagrams IDs 16–20.

Revi Beja: Create sequence diagrams IDs 20–25.

Time, Place, and Agenda for Next Meeting:

9:00 AM, 05.05.2026

Epoka University

Finalize state diagrams, compile and submit first report package, assign demo prep duties.

MEETING REPORT

| Team Name: | 4ThePlot; Date of Meeting:; 05.05.2026. |
| --- | --- |

| Start Time: | 9:00 AM | End Time: | 10:00 PM | Meeting Location: | Epoka University |
| --- | --- | --- | --- | --- | --- |

| Moderator: | Gëzime Mirku | Recorder: | Ronald Lamani |
| --- | --- | --- | --- |

| Other Members Present: | Klaus Saliaj, Briana Llapaj, Angjelina Zenunaj |
| --- | --- |
|  | Revi Beja, Ilion Elezi |

| Members Absent: | None |
| --- | --- |

Topics Discussed:

Reviewed all state diagrams submitted — cross-referenced with use cases to confirm traceability.

Final review of all sequence diagrams; minor formatting corrections applied.

Discussed the first phase submission package: agreed on file naming, folder structure, and PDF export format.

Discussed demo preparation — outlined what to show, in what order, and who presents each section.

Reviewed all meeting reports for the submission; agreed on formatting standard.

Decisions Made:

State diagrams are finalized; Briana Llapaj is responsible for documenting IDs 1–10.

Sequence diagrams IDs 11–20 finalized by Gëzime Mirku.

All deliverables will be compiled into a single submission folder by Ilion Elezi.

Demo dry-run will be scheduled before the submission deadline.

Phase 2 will begin with UI implementation and final design adjustments.

Tasks Assigned:

Klaus Saliaj: Create state diagrams for multiple modules.

Briana Llapaj: Document state diagrams IDs 1–10.

Gëzime Mirku: Finalize sequence diagrams IDs 11–20.

Angjelina Zenunaj: Work on implementation-related content and finalize section contributions.

Revi Beja: Complete and submit sequence diagrams IDs 11–20.

Ilion Elezi: Compile all four meeting reports and prepare submission package.

Ronald Lamani: Coordinate final document review and ensure traceability across all diagrams.

Time, Place, and Agenda for Next Meeting:

TBD — to be confirmed after submission

Epoka University

Begin UI implementation, conduct demo dry-run, plan phase 2 task breakdown.